BUSINESS REQUIREMENTS DOCUMENT

GEHP Document Intelligence Platform

BNK-GEHP-001

Version: 0.1.0

Author: BnK Solution

Date: 2026-05-01

© BnK Solution

# Document Information

## Version History

| Version | Date | Description of Changes | Author |
| --- | --- | --- | --- |
| 0.1.0 | 2026-04-29 | Initial draft | BnK |

TABLE OF CONTENTS

# 1. INTRODUCTION

## 1.1 Purpose

Establish a unified document intelligence platform that ingests, classifies, and extracts structured data from contract files.

## 1.2 Intended Audience

| Role | Party | Responsibility |
| --- | --- | --- |
| Project Manager | GEHP | Approves scope and timeline |
| Tech Lead | BnK | Owns architecture and delivery |

# 2. BUSINESS CONTEXT

## 2.1 Background

GEHP currently processes 5,000+ contracts/month manually...

## 2.2 Objectives

Reduce manual review time by 60%; achieve 95% extraction accuracy on key fields.

## 2.3 Constraints & Assumptions

### 2.3.1 Constraints

• Must run on-premises (no public cloud).

• Initial budget capped at 80 man-days.

### 2.3.2 Assumptions

• Sample contract dataset (≥500 docs) is available before sprint 1.

• GEHP IT team will provide VM resources within 1 week of kickoff.

# 3. PROJECT SCOPE

## 3.1 In Scope

• OCR + IDP service for contract documents

• Web UI for human review and correction

• REST API for downstream system integration

## 3.2 Out of Scope

• Mobile app

• Migration of legacy archive (>2 years old)

# 4. STAKEHOLDERS

| ID | Name | Role | Responsibility |
| --- | --- | --- | --- |
| S1 | Nguyen Van A | Sponsor | Funds project, signs off |
| S2 | Le Thi B | BA Lead | Captures requirements |
| S3 | Tran C | Solution Arch. | Designs architecture |

# 5. BUSINESS REQUIREMENTS

## 5.1 Functional Requirements Overview

| ID | Name | Priority | Short Description |
| --- | --- | --- | --- |
| FR1 | Document Upload | Critical | Users can upload PDF/DOCX/image files for processing |
| FR2 | Field Extraction | High | Auto-extract key contract fields with confidence scores |

## 5.2 Functional Requirements Detail

### FR1 – Document Upload

Description

The system shall accept document uploads via web UI and REST API, validating file type and size at the boundary.

Priority: Critical

User Stories

• As a reviewer, I want to drag-and-drop multiple files so I can batch-process quickly.

• As an integrator, I want a REST endpoint so I can push files from the upstream ERP.

Acceptance Criteria

• Files up to 50 MB are accepted; larger files return 413.

• Supported formats: PDF, DOCX, PNG, JPG, TIFF.

Interface Notes

POST /api/v1/documents — multipart form-data; returns {document_id, status}.

### FR2 – Field Extraction

Description

The system extracts party names, dates, amounts, and clauses with per-field confidence.

Priority: High

User Stories

• As a reviewer, I want extracted fields highlighted so I can verify them quickly.

Acceptance Criteria

• Mean accuracy ≥ 95% on the validation set (n=200).

• Each extracted field carries a confidence score in [0, 1].

Interface Notes

Async job; results delivered via webhook or GET /api/v1/documents/{id}/fields.

## 5.3 Non-Functional Requirements

| Category | Metric | Target |
| --- | --- | --- |
| Performance | Avg processing time / page | ≤ 3 s |
| Scalability | Concurrent uploads | ≥ 50 |
| Availability | Monthly uptime | ≥ 99.5 % |
| Security | Auth method | OAuth 2.0 + RBAC |

## 5.4 Data Requirements

Input: PDF/DOCX/image up to 50 MB. Output: JSON document with extracted fields, bounding boxes, and per-field confidence. Retention: 90 days hot, 1 year cold archive.

## 5.5 Integration Requirements

| System | Direction | Protocol | Note |
| --- | --- | --- | --- |
| GEHP ERP | Inbound | REST | Webhook on completion |
| Active Directory | Inbound | LDAP | User SSO |
| S3 (MinIO) | Outbound | S3 API | Document archive |

# 6. ACCEPTANCE CRITERIA

• All FR1-FR2 acceptance items pass UAT.

• Validation set accuracy meets NFR target.

• Documentation handover complete (BRD, WBS, runbook).

# 7. GLOSSARY & ABBREVIATIONS

## 7.1 Glossary

| Term | Definition |
| --- | --- |
| IDP | Intelligent Document Processing |
| OCR | Optical Character Recognition |
| BRD | Business Requirements Document |

## 7.2 Abbreviations

| Term | Definition |
| --- | --- |

# 8. APPENDIX

Reference materials, sample contracts, and prior BRD links live in the project SharePoint.

## Reference Materials